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Table – SDDC Stage 1 Early Enabling Works Submission Tracker (13/09/2019) 
	Requirement
	Submitted / Approved?
	Documents submitted (inc reference) 
	Comments

	Requirement 3 – Stages of authorised development
	Submitted: 13/09/19

	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)
Requirement 3 – Stages of Authorised Development (Doc Ref: WCGP DOR3)
Willington Pipeline AGI General Arrangement Layout rev 02 (Drawing No: UKP/WLC/AP1)
Willington AGI Early Enabling Works (Doc Ref: WCGP DRS1.2)
	

	Requirement 4 – Detailed Design Approval
	Submitted: 13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)

	

	Requirement 5 – Landscaping
	Submitted: 13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)

	

	Requirement 6 – Hedgerows and Trees
	Submitted: 13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)

	

	Requirement 8 – Public Rights of Way
	Submitted: 
13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)

	

	Requirement 12 – Soil handling and restoration
	Submitted: 13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)
Willington Pipeline AGI General Arrangement Layout rev 02 (Drawing No: UKP/WLC/AP1)

	

	Requirement 13 – Agricultural land drainage
	Submitted: 13/09/19
	Discharge of Requirements Submission 1 letter (Doc Ref: WCGP DRS1.1)
Willington Pipeline AGI General Arrangement Layout rev 02 (Drawing No: UKP/WLC/AP1)

	

	Requirement 7 -  Construction traffic and highway accesses
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	Consultation with Derbyshire CC Highways required before submission.  

	Requirement 9 – Temporary fencing and other means of enclosure
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 10 – Surface Water Drainage and Water Discharge
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 11 – Contaminated land and ground water
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 14 – Archaeology
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	[bookmark: _GoBack]Consultation with Derbyshire CC Archaeologists and Historic England required before submission. 

	Requirement 15 – Ecological Management Plan
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 16 – Temporary external lighting
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 17 – Control of noise during construction and maintenance
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 19 – Control of dust emissions
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
	

	Requirement 20 – European Protected Species
	Submission being prepared
	TO BE POPULATED WITH DOCUMENT TITLES / REFERENCES
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